# Test Strategy for SauceDemo E-commerce Website (Manual Testing)

## 1. Objective

The objective of this testing effort is to verify the end-to-end functionality, usability, and basic performance behavior of the SauceDemo e-commerce website. The goal is to ensure all user workflows work correctly through manual testing techniques.

## 2. Scope

- In Scope:

- Login functionality (valid and invalid users)

- Product listing page

- Product sorting (if applicable)

- Add to cart and remove from cart

- Cart page validation

- Checkout process (Step 1, Step 2, Overview)

- Order confirmation page

- Logout functionality

- UI and navigation checks

- Basic responsiveness (desktop/mobile view)

- Cross-browser testing (Chrome, Firefox, Edge)

- Out of Scope:

- Automation testing (Selenium/Appium not included)

- Real payment gateway testing

- Backend/database validation

- Performance/load testing tools like JMeter

- Third-party integrations

## 3. Focus Areas

- Functional Testing

  - Verify all features work as expected

  - Validate user flows (login → cart → checkout)

- UI Testing

  - Layout consistency

  - Button alignment and visibility

  - Error messages (e.g., invalid login)

- Usability Testing

  - Ease of navigation

  - User-friendly checkout process

- Compatibility Testing

  - Chrome, Firefox, Edge browsers

  - Different screen sizes (basic check)

- Basic Security Checks

  - Invalid login attempts

  - Session logout behavior

## 4. Approach

- Black Box Testing

  - Focus on input/output behavior without code knowledge

- Exploratory Testing

  - Random testing of cart, login, checkout flows

- Manual Test Case Execution

  - Step-by-step execution of written test cases

- Positive & Negative Testing

  - Valid login vs invalid login

  - Adding/removing items

  - Checkout with/without cart items

## 5. Deliverables

- Test cases document (Excel or Google Sheet)

- Test execution report

- Bug/defect report

- Test summary report

- Screenshots of defects (if any)

## 6. Team & Schedule

- Team:

- Individual tester (Nikita Raj Rauniyar)

- Suggested Timeline (1–2 weeks):

- Day 1–2: Understand application + write test cases

- Day 3–6: Execute functional and UI testing

- Day 7–9: Bug reporting + retesting fixes (if any)

- Day 10: Final report preparation

## 7. Entry Criteria

- SauceDemo website is accessible

- Test cases are prepared and reviewed

- Valid test users available:

  - standard_user

  - locked_out_user

  - problem_user

## 8. Exit Criteria

- All test cases executed

- No critical/high severity defects open

- Test execution report completed

- All major workflows working successfully

## 9. Risks

- Limited functionality (demo website)

- No real payment system validation

- UI changes may affect test results

- Limited real-world complexity