# Test Strategy for SauceDemo E-commerce Website (Manual Testing)

- Objective

The objective is to test the end-to-end functionality, usability, and basic performance behavior of the SauceDemo website and ensure it meets expected functional and UI requirements through manual testing.

- Scope

- In Scope:

- Login functionality (valid and invalid users)

- Product browsing and sorting

- Add to cart and remove from cart

- Cart management

- Checkout process (Step 1, Step 2, Overview)

- Order confirmation

- Logout functionality

- UI and navigation testing

- Cross-browser testing (Chrome, Firefox, Edge)

- Basic responsiveness (desktop view)

- Out of Scope:

- Real payment gateway integration

- Backend/database validation

- Automation testing (Selenium/Appium)

- Performance/load testing tools (JMeter)

- Third-party integrations

- Focus Areas

- Functional correctness of user flows

- UI and navigation consistency

- Basic performance (page load observation)

- Compatibility (browsers and screen sizes)

- Usability (ease of use and user experience)

- Basic security checks (invalid login handling)

- Approach

- Black box testing techniques

- Manual test case execution

- Exploratory testing for login, cart, and checkout flows

- Positive and negative testing

- Cross-browser testing (Chrome, Firefox, Edge)

- UI/UX validation for layout and alignment

## Deliverables

- Functional test cases and execution report

- Defect/bug report

- Test summary report

- Test coverage report

- Screenshots of identified defects

## Team & Schedule

### Team:

- 1 Tester (Individual project)

### Proposed Schedule:

- Week 1: Test case design and review

- Week 2: Functional and UI testing

- Week 3: Bug reporting and retesting

- Week 4: Regression testing and final report

## Entry & Exit Criteria

### Entry Criteria:

- Application is accessible and stable

- Test cases are prepared

- Test data is available (standard_user, locked_out_user, etc.)

### Exit Criteria:

- All test cases executed

- No critical defects open

- Major functionalities working correctly

- Test summary report completed

## Risks

- Limited functionality (demo application)

- No real payment system available

- UI changes may affect test cases

- Browser compatibility issues

- Limited real-world complexity